## Slide 1: Testing Software applications
Day 4 – By Chandan Naresh

## Slide 2: agenda
Intro to Testing
Advantages of testing
Type of Testing
Scope of Testing
Testing Constraints
Structural vs Functional Techniques
Testing Verification & validation
Static & Dynamic Testing
TDD, BDD
Test Plan
Test Scenarios

## Slide 3: Intro to testing

## Slide 4: testing
Process driven
App boundaries
Functional / Non-functional
Manual / Automated
Notes: Human beings are prone to mistakes because of in-attention, incorrect assumptions, carelessness or inadequate knowledge of the system. This very nature of humans makes software vulnerable to bugs, defects, and errors (we will get to know these terms in detail in later posts). To prevent and correct these issues testing is required. Traditionally software testing was done in a single phase and that too only once the implementation or coding used to get completed. But the increasing complexity of the software applications led to the evolution of software testing. So testing techniques were evolved and testing activities were not confined to a single phase instead these were integrated with the different phases of the software development life cycle.
In this post, we will answer some common queries related to software testing and will be discussing What, Why, Who, When and How of testing.

## Slide 5: Advantage of testing
Scalability
Security
No bug / defects
Quality assurance

## Slide 6: Functional Testing
Unit testing
Component testing
Smoke testing
Sanity testing
Regression testing
Integration testing
API testing
UI testing
System testing
White-box testing
Black-box testing
Acceptance testing
Alpha testing
Beta testing
Production testing
Notes: Unit testing. Before you can test an entire software program, make sure the individual parts work properly on their own. Unit testing validates the function of a unit, ensuring that the inputs (one to a few) result in the lone desired output. This testing type provides the foundation for more complex integrated software. When done right, unit testing drives higher quality application code and speeds up the development process. Developers often execute unit tests through test automation.
Unit testing example: A developer builds a calculator app. A unit test would check whether the user can input two numbers and receive an accurate sum. Separate unit tests would validate other calculator functionality, such as subtraction, multiplication and division.
Component testing. Also called module testing, component testing checks individual parts of an application. Similar to unit testing, component testing assesses a part of the software in isolation from the broader system. The difference between unit testing and component testing is that the former is done by developers in a white-box format to verify that program modules execute, while the latter is done by testers in a black-box format to validate individual objects or parts of the software. If other software components rely on the component under test, the QA professional might use a stub and driver to simulate interactions between those dependent components.
Component testing example: A banking mobile app includes an option to schedule an appointment with a banking professional. The stub provides a simulated user profile, and the driver provides a simulated schedule of available appointment times. In this functional testing example, the middle component — the one under test — finds the user’s location via GPS and displays local banking centers from which they can choose. By testing this component in isolation, the tester can ensure that the geolocation service works correctly and displays an accurate list of nearby locations.
Smoke testing. Smoke testing, a type of acceptance testing, provides an initial check that a new software build and its critical functionality are stable. If the smoke tests pass, the build can undergo further testing. Smoke testing, also called build verification testing, often checks whether new or critical functionality meets its objective. If the tests don’t pass, as the saying goes, “where there’s smoke, there’s fire,” and additional dev work is required.
Smoke testing example: A web app for an insurance company adds a claims status page. Testers would apply smoke tests to verify that the existing build works on a fundamental level, such as whether a user can successfully log in, navigate to the claims status page and retrieve the status of a specific claim without the app crashing or malfunctioning.
Sanity testing. A type of regression testing, QA professionals perform sanity testing on new versions of stable builds to validate either new functionality or bug fixes. While similar to smoke testing in that both provide a gate check that a build is ready for more testing, sanity testing is unscripted and specifically targets the area that has undergone a code change.
Sanity testing example: A web page for a telehealth provider returns a 404 error for its mental health page. The developers fix the issue, then commit the build for testing. The QA professional performs a sanity check to determine whether the basic functionality and navigation for that specific page work as intended.
Regression testing. Just because functional tests pass once doesn’t mean they’ll always pass. When developers commit new code or change a feature, you run regression tests to make sure the software still functions as expected. Regression testing helps maintain a stable product while changes are made to it. Regression tests are often automated.
Regression testing example: A clothing retailer adds the ability to pay with customer rewards points on their mobile app. Testers might perform regression tests on other existing functionality, such as the ability to pay with credit cards and gift cards, to make sure all forms of payment work correctly.
Integration testing. Integration testing is often done in concert with unit testing. Through integration testing, QA professionals verify that individual modules of code work together properly as a group. Many modern applications run on microservices, self-contained applications that are designed to handle a specific task. These microservices must be able to communicate with each other, or the application won’t work as intended. Through integration testing, testers ensure these components operate and communicate together seamlessly.
Integration testing example: A credit card company includes a page where a customer can request a credit increase, which is a separate code base from login functionality. Testers might perform integration tests to make sure the system remembers the user after they navigate to the credit increase page, and again after a successful request.
API testing. Application programming interfaces connect different applications or systems, and they are growing in popularity as consumers expect apps to interoperate. With API testing, testers validate that API connections and responses function as intended, including how they handle data and user permissions.
API testing example: A travel booking site might pull pricing data from an airline company’s database via APIs. Through API testing, QA professionals can verify that the correct data type is returned in the local currency and responsive to changes in date and location.
UI testing. With UI testing, QA professionals interact with the graphical interface of a software program. This includes testing of UI controls like buttons, menus and text input to ensure that the experience flow and features chosen are optimal for the user experience.
UI testing example: A wearables maker creates a mobile app for product setup and maintenance. As part of UI testing, the team would make sure that required fields function as expected, images display correctly and maintenance information appears in the app dashboard after use.
System testing. With system testing, QA professionals test the software in its entirety, as a complete product. With this type of functional testing, testers validate the complete and integrated software package to make sure it meets requirements. Where necessary, testers can provide feedback on the functionality and performance of the app or website without prior knowledge of how it was programmed. This helps teams develop test cases to be used moving forward. System testing is also referred to as end-to-end testing.
System testing example: An automobile manufacturer produces an in-car entertainment system that gives users functionality for voice control, GPS, a video player, Bluetooth connectivity, mobile phone pairing, touch-screen support and climate control. Testers would assess all of these features individually, but they must also test them as a complete system to ensure interoperability and a good user experience.
White-box testing. When the software’s internal infrastructure, code and design are visible to the developer or tester, that refers to white-box testing. This approach incorporates various functional testing types, including unit, integration and system testing. In a white-box testing approach, the organization tests several aspects of the software, such as predefined inputs and expected outputs, as well as decision branches, loops and statements in the code.
White box testing example: In this functional testing example, consider an end-to-end test for a customer who adds payment information to a retailer’s app. Developers and testers would conduct tests in a white-box format to ensure that sensitive data, such as a credit card number, is stored in a PCI-compliant manner. White-box tests might also ensure that purchase information flows to a machine learning algorithm to generate predictions, the purchase correctly generates rewards points, and the inventory system deducts the items from the stock count.
Black-box testing. Contrary to white-box testing, black-box testing involves testing against a system where the internal code, paths and infrastructure are not visible. Thus, testers use this method to validate expected outputs against specific inputs. Any time where a QA professional doesn’t look into the code before testing can be considered black box. With black-box testing, the organization can test the software in the same way a customer would experience it. Black-box testing encompasses a variety of non-functional and functional testing types, depending on the objective of the test.
Black box testing example: On a streaming television platform, the tester toggles the search functionality and executes a search for a specific actor. The tester then verifies that the search feature returns logical (expected) outputs, including television shows that the actor appeared in, or suggested titles similar to that actor’s well-known works.
Acceptance testing. The purpose of acceptance testing is purely to ensure that the end user can achieve the goals set in the business requirements. Rather than focus on functionality of specific features, acceptance testing involves reviewing the feature-complete application flow and end-to-end experience. User acceptance testing (UAT) and beta testing, subsets of acceptance testing, involve end users to conduct their analysis of the finished product. From there, the organization can evaluate that feedback and make changes.
Acceptance testing example: A software company releases a product that enables its users to manage big data. Upon release of a new version of the software, a group of that company’s most significant users conducts user acceptance testing to determine whether the new version meets their primary needs and how the product can be improved.
Alpha testing. Another subset of acceptance testing, alpha testing uses internal team members to evaluate the product. These team members should be knowledgeable of the project but not directly involved in its development or testing. Where some builds might still be somewhat unstable, alpha testing provides an immediate subset of testers to root out major bugs before the software is seen by external users.
Alpha testing example: In this functional testing example, a casino games provider releases a new version of its app that includes video poker. The organization compiles a cross-functional group of internal users that test whether the app functions correctly on their devices and how the user experience can improve.
Beta testing. After the internal team tests the product and fixes bugs, beta testing occurs with a select group of end users. Beta testing serves as a soft launch, enabling you to get feedback from real users who have no prior knowledge of the app. Beta testing enables you to gather feedback from unbiased users who may interact with the product differently than you intended, perhaps identifying critical unknown bugs before release to a wide user base.
Beta testing example: A restaurant chain releases a new mobile order and pickup system. Before the company releases the functionality to all of its mobile app users, it tests the app with a small number of dedicated customers and provides them with rewards for participating.
Production testing. Once the product goes public, it is in a live production environment where any user can interact with it in any way — you no longer can control everything from the testing environment to the number of people using the product. Production testing is part of continuous testing and shift-right testing, which attempts to discover and triage user-reported defects as quickly as possible. By testing in production, the organization can test beyond the scripted test cases in a varied environment. With production testing, the organization can confirm product functionality and stability.
Production testing example: A fitness equipment manufacturer can monitor user-reported defects and device metrics to make sure its internet-connected treadmills, elliptical and stair-climbing machines function as they should — upon delivery and continuously.

## Slide 7: Non-functional testing
Performance Testing
Security Testing
Usability Testing
Compatibility Testing
Recovery Testing
Load Testing
Stress Testing

## Slide 8: Functional / Non-FUnctional
Functional Testing | Non-Functional Testing
Tests features/functions | Tests non-functional aspects
Evaluated as either present or not present | Evaluated on the scale
Usually done manually | Usually, automated
Checks the accordance to customer requirements | Checks the accordance to end-user expectations
Tests what the product does | Tests how the product works
Requirements are easy to specify | Requirements are hard to specify

## Slide 9: Test Planning

## Slide 10: STLC – Test plan
Scope
Schedule
Resource Allocation
Environment
Tools
Defect management
Risk management
Exit Parameters
Notes: Every Software Testing Life Cycle (STLC) begins with test planning. This article will go through the entire planning process and highlight all that is necessary to create result-oriented software tests, no matter the nature of the software or the project in question.
Components of a Test Plan
Scope: Details the objectives of the particular project. Also, it details user scenarios to be used in tests. If necessary, the scope can specify what scenarios or issues the project will not cover.
Schedule: Details start dates and deadlines for testers to deliver results.
Resource Allocation: Details which tester will work on which test.
Environment: Details the nature, configuration, and availability of the test environment.
Tools: Details what tools are to be used for testing, bug reporting, and other relevant activities.
Defect Management: Details how bugs will be reported, to whom and what each bug report needs to be accompanied by. For example, should bugs be reported with screenshots, text logs, or videos of their occurrence in the code?
Risk Management: Details what risks may occur during software testing, and what risks the software itself may suffer if released without sufficient testing.
Exit Parameters: Details when testing activities must stop. This part describes the results that are expected from the QA operations, giving testers a benchmark to compare actual results to.

## Slide 11: Steps for Test plan
Product Analysis
Designing Test Strategy
Defining Objectives
Establish Test Criteria
Planning Resource Allocation
Planning Setup of Test Environment
Determine test schedule and estimation
Establish Test Deliverables
Notes: 1. Product Analysis
Start with learning more about the product being tested, the client, and the end-users of similar products. Ideally, this phase should focus on answering the following questions:
Who will use the product?
What is the main purpose of this product?
How does the product work?
What are the software and hardware specifications?
In this stage, do the following:
Interview clients, designers, and developers
Review product and project documentation
Perform a product walkthrough
2. Designing Test Strategy
The Test Strategy document is developed by the test manager and defines the following:
Project objectives and how to achieve them.
The amount of effort and cost required for testing.
More specifically, the document must detail out:
Scope of Testing: Contains the software components (hardware, software, middleware) to be tested and also those that will not be tested.
Type of Testing: Describes the types of tests to be used in the project. This is necessary since each test identifies specific types of bugs.
Risks and Issues: Describes all possible risks that may occur during testing – tight deadlines, insufficient management, inadequate or erroneous budget estimate – as well as the effect of these risks on the product or business.
Test Logistics: Mentions the names of testers (or their skills) as well as the tests to be run by them. This section also includes the tools and the schedule laid out for testing.
3. Defining Objectives
This phase defines the goals and expected results of test execution. Since all testing intends to identify as many defects as possible, the objects must include:
A list of all software features – functionality, GUI, performance standards- that must be tested.
The ideal result or benchmark for every aspect of the software that needs testing. This is the benchmark to which all actual results will be compared.
4. Establish Test Criteria
Test Criteria refers to standards or rules governing all activities in a testing project. The two main test criteria are:
Suspension Criteria: Defines the benchmarks for suspending all tests. For example, if QA team members find that 50% of all test cases have failed, then all testing is suspended until the developers resolve all of the bugs that have been identified so far.
Exit Criteria: Defines the benchmarks that signify the successful completion of a test phase or project. The exit criteria are the expected results of tests and must be met before moving on to the next stage of development. For example, 80% of all test cases must be marked successful before a particular feature or portion of the software can be considered suitable for public use.
5. Planning Resource Allocation
This phase creates a detailed breakdown of all resources required for project completion. Resources include human effort, equipment, and all infrastructure required for accurate and comprehensive testing.
This part of the test plan decides the measure of resources (number of testers and equipment) the project requires. This also helps test managers formulate a correctly calculated schedule and estimation for the project.
6. Planning Setup of Test Environment
The test environment refers to software and hardware setup on which QAs run their tests. Ideally, test environments should be real devices so that testers can monitor software behavior in real user conditions. Whether it is manual testing or automation testing, nothing beats real devices, installed with real browsers and operating systems are non-negotiable as test environments. Do not compromise your test results with emulators or simulators.
Try Testing on Real Device Cloud for Free
7. Determining Test Schedule and Estimation
For test estimation, break down the project into smaller tasks and allocate time and effort required for each.
Then, create a schedule to complete these tasks in the designated time with the specific amount of effort. Creating the schedule, however, does require input from multiple perspectives:
Employee availability, number of working days, project deadlines, daily resource availability.
Risks associated with the project which has been evaluated in an earlier stage.
8. Establish Test Deliverables
Test Deliverables refer to a list of documents, tools, and other equipment that must be created, provided, and maintained to support testing activities in a project.
A different set of deliverables is required before, during, and after testing.
Deliverables required before testing
Documentation on
Test Plan
Test Design
Deliverables required during testing
Documentation on
Test Scripts
Simulators or Emulators (in early stages)
Test Data
Error and execution logs
Deliverables required after testing
Documentation on
Test Results
Defect Reports
Release Notes
A test plan in software testing is the backbone on which the entire project is built. Without a sufficiently extensive and well-crafted plan, QAs are bound to get confused with vague, undefined goals and deadlines. This hinders fast and accurate testing unnecessarily, slowing down results, and delaying release cycles.

## Slide 12: TEST SCOPE
The scope of a test defines what areas of a customer's product are supposed to get tested, what functionalities to focus on, what bug types the customer is interested in, and what areas or features should not be tested by any means.
If something is in scope, please test it; if something is out of scope, it should not be tested. Understanding the scope of a test is crucial to be a successful tester on our platform.

## Slide 13: Tips for TEST SCOPE
Outline purpose of the software
Define testing timeline
Nail down on budget
Know when to stand and when to swim
Notes: Tip #1: Clearly Outline the Purpose of the Software
The first step to creating a reliable test scope is to outline in detail the goal of the software application itself. This will help you determine which tests to run to achieve your goal. Focus on the features most frequently used, intensive, critical to the business process, required by law, or specifically requested by stakeholders.
Next, decide which unnecessary features will benefit from testing. Perhaps you’d like to test website accessibility or confirm the accuracy of the local dialect. List these potential test phases in order of importance to help you prioritize your testing efforts later.
Finally, clearly explain how your team will use the information gained from software testing. Remember that it is the goal of testers to find weaknesses in a system, not to correct it. Though quality software testing teams should make it easy to find and replicate bugs, it is up to you and your development team to use bug reports for the benefit of your company.
Tip #2: Define a Testing Timeline
In theory, software testing is ongoing. A test scope, however, should not be. Before any work begins, a testing schedule is developed and includes both entry and exit plans. Develop your testing schedule by considering the following questions:
How soon do you want to roll out your next product?
How much time will your team need to make software adjustments and modifications?
What tasks must you complete before testing can begin? Do you need to submit documentation or physical hardware? If so, how long will this step take to complete?
Does your software require an expanded team to complete testing by a deadline?
Together with your testing team, these questions should help determine the approximate timeframe of software testing. In addition to these tasks, the schedule should allocate time to assess the objective, plan test cases, set up the lab, execute tests, and analyze the data. Phase deadlines and task requirements are also included in a software testing schedule.
Tip # 3: Nail Down a Budget
Software testing is affordable for everyone, depending, of course, on timeline and testing needs. Though some software testing companies have minimum fee requirements (which often means paying for unneeded testing), others use a “boutique” approach. This approach allows you to choose specific testing services based on your testing needs and your budget.
After determining your budget, go through your test plan to confirm all of your testing goals will fit within the set financial frame. If not, go back and prioritize the most vital components of software testing and remove the lowest hanging fruit from the overall test plan. Should the budget open up later, you can always modify your test plan to accommodate.
Tip #4: Know When to Stand and When to Swim
Some bugs are big, and some are small, some are minor inconveniences while some can throw the whole system off. It’s important to distinguish the “must fix” bugs from the “nice to fix” bugs and pivot accordingly. For example, imagine your testing team discovers a flaw they cannot test past that is blocking user interaction with a software application. If this happens, someone must fix that bug before testing can continue. Conversely, if the team discovers a mismatched coloring in a banner ad in the corner of a website page, you can weigh the cost of fixing the problem against the revenue it might bring in and use that to determine the best course of action.
Meeting with your testing team throughout the testing process can help you know when to pivot and when to proceed with different testing methods. Your test team can provide insight into any necessary test scope modifications and should be able to pivot as needed to meet your software testing goals within your budget.

## Slide 14: Testing components

## Slide 15: Testing constraints
a constraint is “the state of being checked, restricted, or compelled to avoid or perform some action”

## Slide 16: Test scenarios
A scenario is a credible and coherent story about how someone can use an application.
Use Case
Test Scenarios
Test Case
Test Case
Notes: As an example, consider a test scenario – “Verify that the user is not able to login with incorrect credentials”. Now, this test scenario can be further broken down into multiple test cases like-
Checking that a user with the correct username and incorrect password should not be allowed to log in.
Checking that a user with an incorrect username and correct password should not be allowed to log in.
Verifying that users with incorrect usernames and incorrect passwords should not be allowed to log in.

## Slide 17: Test plan
Notes: What Is a Test Plan?
A test plan is more like the umbrella that stands over all of the test suites. If test cases are books and test suites are bookshelves, then test plans are the room that contains the bookshelf.
Generally, test plans are set up in terms of manual tests, automated tests, and a general format of how to go about testing. They’ll test the software from the foundation up utilizing test suites and test cases before implementing changes or adding new features.

## Slide 18: TEST CASE
Documented test scenarios
Recorded in excel / online tool
No tech skill required
Different than a Test script
Type of test case
  Functionality
  Security
  Usability
  TestID, Description, Assumption, Pre-Condition, Test Data, Execution Step, Expected Result, Actual Outcome, Pass/Fail

## Slide 19: Testing tools
Jest
Jasmine
Karma
Webdriver.io
Selenium
CI Service ( Circle CI , Travis CI)

## Slide 20: SUMMARY
Testing
Testing Types
Planning for Testing
Testing Lifecycle
Testing Tools

## Slide 21: THANK YOU